Project Source

The idea for Ditch the Sheet was inspired by the personal experiences of the project team members. Many of us have struggled to keep track of multiple co-op applications, deadlines, and recruiter communications across different platforms such as Handshake, LinkedIn, and email.

The requirements were analyzed collaboratively by the team through discussion of common challenges faced during the co-op search process. The team was formed through the Senior Design course and shares a common goal of improving the student job search experience.

Project Objectives/Goals

- Develop a centralized platform for managing internship and co-op applications

- Provide a dashboard capable of tracking multiple applications per user

- Implement application status tracking (Applied, Interviewing, Offer, Rejected)

- Include automated reminders for deadlines and important events

- Allow users to store recruiter contact information and communication notes

- Develop a working prototype during the initial phase of the project

- Deliver a fully functional application by the end of the academic year

- Conduct testing and refinement during the final phase of development

- Present a complete and functional system as the final deliverable

Team Members and Responsibilities

Matt Abbott

- Assists with front-end development (e.g., implementing UI components, ensuring responsiveness).

- Develops backend features (e.g., API endpoints for application tracking, recruiter management).

- Implements of automated reminders (e.g., email or in-app notifications for deadlines).

- Conducts testing and debugging for both frontend and backend components.

Evan Velasquez

- Develops server-side logic and APIs for the application.

- Implements user authentication (login and account management).

- Manages the database (e.g., storing application data, recruiter contacts, and interview notes).

- Ensures scalability and performance of the backend.

- Integrates features like deadline tracking and automated reminders.

Nathan Voegele

- Conducts research on user needs and industry standards for co-op application tracking.

- Ensures data accuracy and integrity in the application.

- Designs data models for storing application statuses, recruiter contacts, and interview notes.

- Generates reports and visualizations (e.g., progress dashboards, application statistics).

Trinity Dozier 
- Oversees the entire project timeline and ensures deadlines are met. 
- Coordinates team meetings and communication. 
- Designs the user interface (UI) and user experience (UX) for the web application. 
- Ensures the project aligns with academic and ethical standards. 
- Collaborates with the backend team to integrate frontend and backend components.

Project Scope

Our team will develop a functional windows-based application that enables students to manage and track their co-op applications efficiently. The system will provide a centralized solution for organizing job search data and improving overall productivity.

The project will be completed in multiple phases across the academic year, including planning, design, development, testing, and deployment.

Core Features

- User authentication (login and account management)

- Dashboard displaying all applications

- Ability to add, edit, and delete applications

- Application status tracking

- Deadline tracking and reminders

- Recruiter contact management

- Interview tracking and notes

Quick Project Timeline

| Task # | Task Name | Duration | Start Date | End Date |
| --- | --- | --- | --- | --- |
| Task 1 | Draft Contract | 2 Weeks | 8/31/2026 | 9/21/2026 |
| Task 2 | Research Functionality | 3 Weeks | 9/21/2026 | 10/05/2026 |
| Task 3 | Wire Frame and UI Design Concept | 2 Weeks | 10/5/2026 | 10/19/2026 |
| Task 4 | Presentation Prep | 1 Week | 10/19/2026 | 10/26/2026 |
| Task 5 | Build Product | 14 Weeks | January | April |

Technologies Used

- VSCode

- GitHub

  - https://github.com/nathanvoegele-UC/Ditch-The-Sheet

Sources

- National Association of Colleges and Employers (NACE). (2024).

- Students recognize the importance of gaining internship experience.

- https://www.naceweb.org/job-market/internships/students-recognize-the-importance-of-gaining-internship-experience

- National Association of Colleges and Employers (NACE). (2025).

- Students reveal obstacles preventing them from taking internships.

- https://www.naceweb.org/talent-acquisition/student-attitudes/students-reveal-obstacles-preventing-them-from-taking-internships

- Institute of Student Employers (ISE). (2025).

- The problem of finding an internship.

- https://ise.org.uk/knowledge/insights/473/the_problem_of_finding_an_internship/

- LA-Tech.org. (2023).

- The answer to internship application fatigue.

- https://la-tech.org/news-backend/the-answer-to-internship-application-fatigue-la-techorg

- OWASP Foundation. (2024).

- OWASP Top Ten Web Application Security Risks.

- https://owasp.org/www-project-top-ten/

- European Union. (2016).

- General Data Protection Regulation (GDPR).

- https://gdpr.eu/

- National Institute of Standards and Technology (NIST). (2018).

- Framework for Improving Critical Infrastructure Cybersecurity.

- https://www.nist.gov/cyberframework